Redditch Borough Council

Leisure & Cultural Services

Improvement to local Play Areas in Churchill

Background

- Redditch BC has received Section 106 from local development –improve Play and Public Open Space in Churchill.

- Redditch BC has worked closely with the Churchill Big Local to deliver this project.

- The Churchill Big Local carried out a resident survey in 2016/17 to determine preference of where play should be located within Churchill and whether to replace the existing Edgeworth Road Play area with a new play area at the Willow Tree Centre.

- The decision was made to provide a brand new play area at the Willow Tree Centre.

- The existing play area at Upperhill/Northleach will also be updated with a brand new play area in the existing location.

- The play area at Edgeworth Close will be removed and re-landscaped following the resident survey carried out by the Churchill Big Local.

- The open space around Upperhill/Northleach will also be re-landscaped and improvements will be made to the pond area along with improvements to the main access pathway.

# Current Situation

Work has been completed on the Willow Tree Centre play area in 2017 and work is currently underway on removing Edgeworth and improving the play and open space at Upperhill/Northleach and scheduled for completion in February 2018.

Partner Involvement

Churchill Big Local and North Worcestershire Water Management team

Play Contractor Awarded RBC – Sutcliffe Play SW Limited have been awarded with the contract for Edgeworth Close and Upperhill/Northleach.

Play Contractor Awarded by the Churchill Big Local – Wicksteed Play Limited for Willow Tree Centre Play Area

Civils Contractor for Pathway Works; A Civils contractor has been appointed to improve the main access path to the play area.

Official Opening; TBA